TEST PLAN

nGUYỄN CHÍNH KHƯƠNG DUY  Group 6

Drug Use Prevention Support System

# 1. Introduction

The Drug Use Prevention Support System is a web-based platform developed for a volunteer organization to combat drug use through education, risk assessment, and consultation. The system provides a centralized hub for users to access online training courses on drug awareness, refusal skills, and prevention strategies tailored to different age groups. It includes risk assessment surveys to evaluate drug use risk and recommend actions, online consultation scheduling with professionals, and management of community events. The system replaces manual processes, offering a scalable, user-friendly solution with future integration potential for external services like payment gateways. Key constraints include compliance with data protection regulations and support for Vietnamese language interfaces. Assumptions include reliable internet access for users and availability of consultants.

# 2. Test Items

- User Login & Logout

- User Registration

- Join Course

- Join Event

-Mange Course

-Manage Event

-Booking Appointment

-Manage Appointment

# 3. Features to be Tested

All core and support features will be tested. Focus will be given to functional correctness, business rule validation, input validation, role-based access, and data consistency.

# 4. Features Not to Be Tested

- Payment (not in current scope)
- Advanced analytics and machine learning modules

# 5. Test Strategy

Testing will be manual using black-box techniques. Functional testing will be done via UI and API. Swagger will be used for backend testing. Regression tests will be conducted before final release.

# 6. Test Environment

Frontend: ReactJs (Vite)
Backend: Spring Boot 
Database: MySQL
OS: Windows 11 
Tools: Swagger, Browser (Chrome/Edge), Excel

# 7. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Write Test Plan | 2025-06-24 | 2025-06-27 |
| Design Test Cases | 2025-06-26 | 2025-06-29 |
| Test Execution | 2025-06-30 | 2025-07-04 |
| Defect Reporting | 2025-06-30 | 2025-07-05 |
| Closure & Reporting | 2025-07-06 | 2025-07-07 |

# 8. Deliverables

- Test Plan Document

- Test Cases

- API Test Reports (Swagger)

- Defect Log (Excel)

- Final Test Summary Report

# 9. Suspension Criteria and Resumption Requirements

Testing may be suspended if critical issues (Severity 1) block further execution. Testing will resume once these issues are fixed and retested.

# 10. Risks and Contingencies

- Backend delay: use mocked data
- Data unavailability: prepare test fixtures in advance
- Small team: prioritize critical modules first

# 11. Approvals

Project Manager: Nguyễn Chính Khương Duy

Date: 28/6/2025

## Authentication

| Test Case ID | Description |  | Preconditions | Test Steps | Test Data | Expected Result | Priority | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-001 | Login with valid credentials |  | User exists | Enter valid email/password | Email:manhlon18@gmail.com, Pwd: 123456 | Login successful, redirected to HomePage | High | Medium |
| TC-002 | Login with invalid password |  | User exists | Enter valid email, wrong password | Email: manhlon18@gmail.com, Pwd: wrongpwd | Show error message: Invalid credentials | Medium | Low |
| TC-003 | Register new consultant |  | Consultant not registered | Fill and submit registration form | Valid name, phone, email, pwd | Account is created successfully | High | High |
| TC-004 | Register with duplicate email |  | Email already exists | Submit form with duplicate email | Email: duplicate@gmail.com | System blocks and displays error | High | High |
| Medium |  |
| TC-005 | Change password from profile |  | Logged in | Submit old + new password | Old: 123456, New: Abc@2024 | Password updated successfully | Medium | Low |

## Join Course & Join Event

| Test Case ID | Description | Preconditions | Test Steps | Test Data | Expected Result | Priority | Severity |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-006 | Join valid course. | User logged in. | Select course and confirm join | Course ID: 1 | User successfully joined the course | High | High |
| TC-010 | Join event successfully | User logged in | Select event and confirm join | - Event ID: 1 | User successfully joined the event | High | High |
| TC-011 | Join past event | Event date passed | Attempt to join past event | Event ID: 2 | System blocks and shows warning message. | Medium | Low |

## Manage Course & Manage Event

| Test Case ID | Description | Preconditions | Test Steps | Test Data | Expected Result | Priority | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-012 | Create new course. | Staff logged in | Fill form and submit | Title: "Drug Awareness 101" | Course created successfully | High | Medium |
| TC-013 | Create new event | Staff logged in | Fill event form and submit | Event Name: "Youth Summit", Date: 2025-08-01 | Event created and listed | High | Medium |
| TC-014 | Cancel event | Staff logged in | Cancel scheduled event | Event ID: 3 | Event status set to “Cancelled” | Medium | Medium |

## Booking Appointment & Manage Appointment

| Test Case ID | Description | Preconditions | Test Steps | Test Data | Expected Result | Priority | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-015 | Book valid appointment inventory | User eligible | Select time and confirm booking. | -Date: 2025-07-20, Consultant ID: 1 | Appointment confirmed | High | High |
| TC-016 | Cancel appointment | Appointment exists | Click cancel button | -Appointment ID: 1 | Appointment canceled | Medium | Medium |
| TC-017 | View appointment history | User logged in | Navigate to 'My Appointments' |  | Past appointments listed | Low | Low |

## Notifications and APIs

| Test Case ID | Description | Preconditions | Test Steps | Test Data | Expected Result | Priority | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-021 | Send email confirmation | Action triggers mail | Register or schedule | Manhlon18@mail.com | Email received | Medium | Medium |
| TC-022 | Call GET /donations API | API up | Send GET request | Auth token + donor ID | 200 OK + list of donations | High | High |